## Slide 1: Creekside Place
Construction Progress Update
February 1, 2021

## Slide 2: Creekside Place Project Overview
Individuals or couples in 63 1-BR Units
Housing for vulnerable populations including those with persistent mental health diagnosis or histories of homelessnes
Intensive property management
24/7 front desk crisis intervention
On-site supportive services
Case-management
Psychiatric services
Employment services
Individual counseling
Substance abuse treatment
Creekside Place Project Overview
Notes: UPDATE
Unit mix is more heavily ADAMH service consumers

## Slide 3: Timeline
Started Construction beginning of June 2020
15 month construction planned (September 2021)
Current on schedule to be completed (July 2021)
  Rough Mechanicals in throughout 2nd and 3rd Floor of building
  Starting to drywall upper floors
  Continuing to finish exterior elevations